# 19 Analytics Readiness and Gap Assessment (R)

| Dimension | Design (0-5) | Verified (0-5) | Gap priority | Reason |
| --- | --- | --- | --- | --- |
| Event coverage | 4 | 0 | Critical | Without verified events no production KPI can be produced. |
| Data model | 4 | 0 | Critical | Wallet transaction_id and referral linkage unverified. |
| Data dictionary | 4 | 0 | High | Dictionary must be reconciled with the real schema. |
| KPI definitions | 4 | 0 | High | Many KPIs depend on tables not supplied (J3). |
| Data quality | 3 | 0 | High | Duplicates and malformed dates exist in sample. |
| Dashboard readiness | 3 | 0 | Medium | Cannot be built until data layer exists. |
| Engineering instrumentation | 2 | 0 | Critical | Instrumentation determines everything else. |
| Access control | 3 | 0 | Medium | Minimise personal data in analytics layer. |
| Documentation | 4 | 0 | Medium | Needs ownership and review cadence. |
| Reporting | 2 | 0 | Medium | Depends on pipeline. |

Scoring note: "Design" rates how complete this project's specifications are (average 3.3). "Verified" rates what is confirmed in production (0, because no production evidence was supplied). Priorities are justified, for example: Critical - without a stable transaction ID, reliable wallet transaction deduplication cannot be guaranteed.