# 20 Assumption and Verification Register (S)

| ID | Unknown | Why it matters | Risk | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| A001 | Does the backend currently emit task completion events? | Required for all task analytics and reward reconciliation | High | Engineering | To Be Verified |
| A002 | Is there a stable, immutable user_id issued at registration (independent of email)? | Cross-event joins and de-duplication depend on it | Critical | Engineering | To Be Verified |
| A003 | Will the program team supply the missing Task Activity, Rewards, Wallet, Withdrawals, Referrals, Feature Events sheets? | Needed to test relationships and KPIs required by J2/J3 on the intended dataset | High | Program team / Admin | To Be Verified |
| A004 | Does production generate a session_id and where is a session closed? | Session-level KPIs and funnels need it | High | Engineering | To Be Verified |
| A005 | Is event_id generated client-side or server-side, and is it idempotent on retry? | Duplicate events inflate KPIs | Critical | Engineering | To Be Verified |
| A006 | Which of the 15 feature names actually exist in production today? | Event plan and dashboards must not cover non-existent features | Medium | Product | To Be Verified |
| A007 | Is reward crediting synchronous with task completion or delayed by validation? | Determines whether reward_pending is a real state | High | Product / Engineering | To Be Verified |
| A008 | What are the exact reward units (VE, XP, Gem, Token) and are there conversion rules? | Amount fields need a unit; cross-unit totals are invalid without rules | High | Product | To Be Verified |
| A009 | Is there a single wallet ledger or one balance per currency? | Defines the transaction model and balance reconciliation | Critical | Engineering | To Be Verified |
| A010 | Which withdrawal methods, minimums and review steps exist? | Method distribution, processing-time and rejection KPIs depend on it | High | Product / Operations | To Be Verified |
| A011 | Is a status-change history stored for accounts (e.g. Active to Suspended)? | Without history, activity before/after suspension cannot be separated | High | Engineering | To Be Verified |
| A012 | Which external providers return completion/validation signals and with what delay? | Third-party delay and reversals affect reward timing and KPIs | High | Product / Engineering | To Be Verified |
| A013 | How is a referral defined as "activated" and "converted"? | Referral funnel stages cannot be computed without a business definition | High | Product | To Be Verified |
| A014 | Does the referral record capture the referring user (referrer user_id)? | Simulated Users only holds referral_source_detail = Friend/Family and a code per user | Critical | Engineering | To Be Verified |
| A015 | What time zone are timestamps stored in? | Day-level KPIs shift if UTC vs IST is mixed | High | Engineering | To Be Verified |
| A016 | What is the reference timestamp for days_since_registration and the active flags? | Derived fields could not be reproduced for a few users | Medium | Data owner of the dataset | To Be Verified |
| A017 | Is is_active based on login, any event, or a qualifying activity event? | KPI definition of DAU/WAU/MAU | High | Product / Analytics | To Be Verified |
| A018 | Is "platform" = Web a delivery channel while primary_device = OS family? | Both fields exist; platform has a single value in the sample | Low | Engineering | To Be Verified |
| A019 | Can a Pending Verification account earn rewards? | Task02 sample shows tasks for such accounts | High | Product | To Be Verified |
| A020 | Can a Suspended account keep earning/withdrawing? | Same, affects reversal and fraud-review reporting | High | Product / Operations | To Be Verified |
| A021 | Is consent captured as a timestamped event or a current flag only? | Privacy audit needs history | Medium | Legal / Engineering | To Be Verified |
| A022 | Which user fields are legally necessary (name, email, age, gender, city)? | Data minimisation for the analytics layer | High | Product / Legal | To Be Verified |
| A023 | Will support tickets / help-center content be tracked in-product or in an external tool? | Support KPIs source system | Medium | Operations | To Be Verified |
| A024 | Is an exchange (VE to Gem/Token) a wallet transaction type? | Transaction-type list in D1 | Medium | Product | To Be Verified |
| A025 | How long are raw events retained? | Storage cost and reprocessing capability | Low | Engineering | To Be Verified |
| A026 | Does onboarding have defined milestones? | onboarding_milestone_reached cannot be specified without them | Medium | Product | To Be Verified |
| A027 | Are reward reversals and corrections performed manually by staff or automatically? | Determines the actor field and audit needs | Medium | Operations | To Be Verified |
| A028 | What is the intended meaning of lifetime_sessions = 0 with onboarding Completed (23 users)? | Possible data defect or onboarding completed outside a session | Medium | Dataset owner | To Be Verified |
| A029 | Are mobile apps planned in addition to the web platform? | platform / app_version fields | Low | Product | To Be Verified |
| A030 | Is there an existing analytics tool or warehouse? | Pipeline recommendation must fit current stack and cost | Medium | Engineering | To Be Verified |